# Business plan for Optimum Negotium Meum Ltd
                                    June 2017

## Executive summary

The background for establishing the company Optimum Negotium Meum Ltd is to help other businesses reduce climate pollution through keeping the hull clean.

We will develop and produce a system which cleans the vessel during sailing. The goal is to develop and build the concept within 2,5 years.

(Currency used in calculations is NOK (NOK 10,-  equal some cents above $ 1,- ).

## Table of contents

c__BCG Board and Corporate Governance 3

Business details, Key personnel & Strategic Goals 3

d__CEO Chief Executive Officer 3

Operating Method3

Revenue goal 3

Operating ActionPlan (WhatSubGoalWhen) (GANTT)4,5

__FAM Finance and Accounting Management6

Financing - Finance – Funding & Capital need7

Cash Flow (Liquidity) and Financing budget 7

Earnings Before Taxes (EBT) budget 8

Investment budget 9

g__HRM Human Resource Management	 10

Employments  10

__QMS Quality Management System10

Organization (roles and competences)10

Risk evaluation (SWOT - Strengths, Weaknesses, Opportunities and Threats)10

k__MCM Market and Commercial Management11

Product/service, Features, Benefits -description (What the business does)11

Industry (Business sector)11

Customer segment/ focus)11

Competitors / uniqueness of product/service11

Market share (%)11

Market strategy (Business model)11

Marketing & Sales activities11

Market research12

Market willingness to purchase12

Price strategy12

Sales Goals 13

m__CRM Customer Relationship Management 13

.  13

n__SSP Sales, Service & Projects 13

.   13

o__OPM Operation Management (Drift) 14

.   14

p__FMP Fabrication, Manufacturing and Production 14

.   14

r__SRM Supplier Relationship Management 15

.   15

s__SCM Supply Chain Management15

.   15

t__AEF Asset, Equipment and Facilities 15

.   15

u__Doc Document Management15

.   15

# j__BCG Board and Corporate Governance

## Business details

Optimum Negotium Meum Ltd
Address 10
4000 Stavanger					National Company Registry: Org. no.: 987 654 321

## Key personnel (initiators)

MyFirstName MyLastName: Chief Executive Officer (CEO), owner (50%)
Background: Dep. leader subsea tool, sales engineer oil & gas equipment, factory leader, economic analyses work airplane maintenance.

PartnerFirstName PartnerLastName:  Chief Technology Officer (CTO), owner (50%)
Background: Engineer leader, project engineer subsea solutions, remote operated (design (3D), fabrication and testing).

## Vision(Why)

Our vision is to contribute to a reduction of climate pollution through keeping the hull clean.

## Mission (business idea)(Why)

Our business idea is to build a prosperous organization through offering a new technology for maintain the water side of the hull clean.

## Strategic5yearGoals(WhereToGo)

Goal is rental (subsidiary sales) to 1 % of the world's large vessels within 2022. 
(approx. 1 rental contract per skip per year) (equivalent to establishing 600 new contracts per year (in addition to prior year's contracts) after the ended development period).

Pay back goal for invested capital: over 25%. 
Growth goal: over 100% per year after ended development of the product.

# k__CEO Chief Executive Officer

## Operating5yearMethod(HowToGetThere)

- Month 1 –   6: verification of market need (and thereby payment willingness).

- Month 1 –   6: get financing (responsible loan capital, eventual grants and loans).

- Month 2 – 30: develop and testing of the product (belt tractor, testing at vessel hull with magnet system.

- Month 3 – 42: Selling the solution to customer before the product are ready – primary as rental/service.
Frame agreements will also be offered in this period.

## Reverue goals (Operating5yearSubGoal(WhereToGo))

135.000,- á     60 each in 2020 =    8.100.000,- revenue
135.000,- á   600 each in 2021 =  81.000.000,- revenue
135.000,- á 1200 each in 2022=162.000.000,- revenue
135.000,- á 1800 each in 2023 =243.000.000,- revenue

Produce 150 each (skid/units) per year, preferable for rental to customer.
Estimated utilization per skid per year 60 rental days á 4 contracts = 240 rental days effective utilization
Estimated revenue per skid   2.250,- per day per skid     á 240 days = NOK 540.000,- per skid per year.

## Operating5yearActionPlan(WhatSubGoalWhen) Fremdriftsplan (GANTT)

# m__FAM Finance and Accounting Management

## Capital need

In the capital need overview, the cost for "the year to come" is placed into the "current year" cash flow (mean a very conservative and careful setup).

For 2018, 2019 and 2020 it will at the most be a need of approximate 65 million in capital.

From 2021 the company will be able to start paying back borrowed capital.

From 2022 the company will be self-financing all capital need from the operational profit.

Public indirect tax VAT (MVA) isn't taken into account here (disbursement are assumed to be returned after 3 months) as the majority cost is set up very conservative (charged one year before due).

## Financing - Funding

Full funding of the entire business concept is desired before any cost is charged the company.

## Operating budget - Earning Before Taxes (EBT)       (Operating5yearBudget(EndResult))

The budget figures contains cost for development, mass production, salary for 3 employees, and also rental of office localities (office equipment is included). Workshop isn't taken in here as it's planned to use known 3rd party suppliers rather than establishing own production organization at this stage.

|  |  | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| INCOME STATEMENT |  |  |  |  |  |  |  |
| Sales & Operating Revenue, direct |  | 0 | 0 | 8100000 | 81000000 | 162000000 | 243000000 |
| Goods, Material Expenses, direct |  | -32392000 | -108000 | -1404000 | -14580000 | -16200000 | -16200000 |
| Labour Expenses, direct |  | -1810630 | -1810630 | -1810630 | -1810630 | -1810630 | -1810630 |
| Other expenses, direct |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Gross Profit |  | -34202630 | -1918630 | 4885370 | 64609370 | 143989370 | 224989370 |
| Sales & Operating Revenue, indirect |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Operating Expenses |  | -120000 | -120000 | -120000 | -120000 | -120000 | -120000 |
| Labour Expenses, indirect |  | -1005906 | -1005906 | -1005906 | -1005906 | -1005906 | -1005906 |
| Other Operating Expenses |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Earnings Before Interest, Taxes, Depreciation, Amortization |  | -35328536 | -3044536 | 3759464 | 63483464 | 142863464 | 223863464 |
| Depreciation & Amortization |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Earning Before Interest, Taxes (EBIT) and Extraordinary Items |  | -35328536 | -3044536 | 3759464 | 63483464 | 142863464 | 223863464 |
| Financial Gain |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Financial Expenses |  | -11812179 | -13259024 | -16397869 | 0 | 0 | 0 |
| Earning Before Tax (EBT), Extraordinary Items |  | -47140714 | -16303559 | -12638405 | 63483464 | 142863464 | 223863464 |
| Extraordinary & Other Non-operating Gain |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Extraordinary & Other Non-operating Expenses |  | 0 | 0 | 0 | 0 | 0 | 0 |
| Earning Before Taxes (EBT) |  | -47140714 | -16303559 | -12638405 | 63483464 | 142863464 | 223863464 |

### Investment budget

The investment (meaning the cost for material & development) is in the budget set to be paid in its totality in 2018. But in real is that part of the 32,392 million will be paid in 2019.
All «development» is set up to be done at 3rd party workshop. This is the main cost for starting the company.

(In addition adds minor operating cost for administration/project management/sales/bookkeeping (Sales/administration/management are planned done by MyFirstName MyLastName)).

(Hours set up in the Cost Time Resource (CTR), regard Project Management and Lead Engineer, are planned done by PartnerFirstName PartnerLastName.)

# n__HRM Human Resource Management

## Employees

Owners are the employees in the startup face (years 2018 and 2019), and a seller position will also be considered in this period.
Eventual need for hiring / employing personnel will be considered as the project progress.

# o__QMS Quality Management System

## Accreditation and Certification

Certifications according to ISO 9001 (Quality), ISO 14001 (Environmental) and OHSAS 18001 (Health & Safety) will get focus after some months operation.

## IT systems and security

Software: the cloud is going to be used for covering ERP solution needs. For storage of documents/other data know suppliers as Dropbox will be used. As standard office software tool, MS Office will be used. When it comes to engineering software, licenses will be purchased according to needs (example AutoCAD for 3D).

## Organization (roles and competence needs)

Competence needed at the start, is covered by the owners.
-It includes daily management and handling economic issues.
-The project management role is to estimate cost for development of the concept.
-The sales role is for selling the solution (rental) before it's finished developed.
As the project progress (3 – 24 months form start), it will be considered whether the organization shall be supplemented by more capacity (sales, project management, eventual engineering competence).

## Risk evaluation (SWOT - Strengths, Weaknesses, Opportunities and Threats)

| Strengths | Weaknesses |
| --- | --- |
| +Business initiators open to get external board members +contracts desired to be achieved in the development period +Positive to get investors, eventual customers/others to join in with resources. +Good spirit to get the company up and running quickly (collected many contact details to potential customers). + low cost office facilities, office equipment in the start. +Competence of design/development. +Competence in sales toward cold market. +Environment saving (avoid hull cleaning in the harbors). | -Founding (including equity) to build up the company is today not settled. -Unknown and a little sales organization. |
| Opportunities | Threats |
| +New effective technology assembled by known components. +A big potential marked share. +No competitors which today do cleaning during sailing our way. | -Technical challenges which can give increase in development cost. -If development takes more years than estimated, there can be a risk that other ones can take on the idea and establish a competitor. |

# p__MCM Market and Commercial Management

## Product/service, Features, Benefits -description (What the business does)

Product-/ service are to off the marked equipment to clean the hull during sailing. The solution which is planned developed, is loaded onboard the ship in the harbor, and then doing the cleaning during sailing to the next harbor. The equipment is here unloaded and returned back to rental owner (the equipment shall be rented from Optimum Negotium Meum Ltd, but shall also be possible to be purchased).

## Industry (Business sector)

Maritime shipping, like cruise ship, tankers ( -oil, -chemical, - LNG),  bulk (dry cargo), container, ferries, supply.

## Customer (segment/ focus)

Shipowners / operating shipping management's handlig larger vessels – global.

## Competitors / uniqueness of product/service

The need for cleaning the hull is constant. The drawback for the numerous competitive service providers of today is that they do the job whilst the ships are in the harbor, eventual doing a temporary extra stop to do the job during the passover.

It exist many small suppliers of manually executed cleaning service including some medium companies which offer remote operated cleaning solutions.
The uniqueness and the advantage with the solution we are planning to offer, is that cleaning is executed during sailing. Our method avoids downtime if choosing to do extra stop for cleaning (gives more operative time). 
Pollution in the harbors is avoided. 
The benefit with this solution, which is different than the competitors, is that the customer will find it attractive as the hull can be kept clean at all time, - it reduces risk for lost sailing time, - and it contributes to protect the environment in the harbors.

## Market share (%) (Strategic5yearGoals(WhereToGo)

See above under "Board and Corporate Governance".

## Market strategy (Business model) (Operating3yearMethod(HowToGetThere), Market)

Direct sale of service (rental) through phone contact, for settling meetings/presentations, will be the business model in the start face. Frame agreements will be suggested, but of course also single standing Purchase Orders.
Later commission sale (through other ones, which offer products/services to our group of customer target, which don't have competing products/services) will be considered.
Other dealers/sales representatives/distributions' will be considered if question of such is being raised.

## Marketing & Sales activities (OperatingForcastActionPlan(WhatSubGoalWhen), Marketing)

Activities which will get main focus in the start face, is to establish a Web site, PowerPoint's and Datasheet (which presents the product/service (drawings/illustrations, 3D models of prototype), collect more potential customer contacts (CRM) and thereafter start offensive sales work.

## Market research

Assumptions (observing how the need is covered today, including a few conversations with ship owners) indicate that the product/service is of interest to be offered.

## Market willingness to purchase

The instilment for the customer to start using the product is based on fuel saving. This is where the revenue fundament for this product lays, and thereby the possibility to build a prosperous business for Optimum Negotium Meum Ltd.

## Price strategy (price model)

At the start, customer will outline what «pricing» which is wanted, but we will try to steer the customer toward rental rather than purchase. 
For rental, the pay-back period of the equipment is set to below 1,5 year.

## Legal, Contract and Commercial

Patent rights: Patent of the product/solution will be considered.
Trademark registration will be considered.
Terms & Conditions in regard to selling service (it's not so challenging when doing sale and rental): This is probably going to be a challenge as the customer with high degree of certainty will force upon us other countries jurisdictions, to be able to settle contracts (the best we can aim for is to ask to comment out the most threatening §’s).

## Sales Goals (Operating3yearSubGoal(WhereToGo))

600 contractes per year per seller

2021, 600 contracts (new per year (in addition to earlier existing ones)).
2022, 600 contracts (new per year (in addition to earlier existing ones)).
2023, 600 contracts (new per year (in addition to earlier existing ones)).

# q__CRM Customer Relationship Management

## Contact potential customers

We do have contact with a few ship owners today (from early on, we aim for collecting contact details from a big amount of potential customers).

# r__SSP Sales, Service & Projects

## Building of unit/spread/solution (project management) for rent (eventual sale) to customer

The solution is a mechanical, electric powered cleaner with battery support. 
The product is planned build for «non hazzard» zone/area now at the start. Later the «hazzard» marked (Atex and  Ex zone 1 and zone 2)(cost will typical be 3 times more) will also be considered.

# s__OPM Operation Management

## «daily» operations

If the company has got through the development process, and got the first units out in the market, we aim for a rater easy period with growth as a goal.

# t__PMM Production and Manufacturing Management

## The building of the skid/solution (if choosing to do work in own workshop)

No bigger challenges. Need for covering work load and eventual knowledge beyond todays owners, will be hired (production at a subcontractor's workshop will be considered (depending on settling acceptable «Non-disclosure Agreement»)), or employed own personal will handle this.

Capacity in regard to new build - ref. overview «New build per year»

# u__SRM Supplier Relationship Management

## Suppliers contacts

Owners do have a great net of contacts in the highly respected Norwegian subsea oil & gas supply industry, which will be considered as business associates for building the solution.

# v__SCM Supply Chain Management

## Material Planning

No bigger challenges

## Purchase

No bigger challenges. At some need for special knowledge or cover up for extra workload, hiring will be done.

## Warehouse – Stores

No bigger challenges. For future need of warehouse storage for the produced units, localities will be rented.

## Shipping & Receiving Logistics

No bigger challenges. At some need for special knowledge or cover up for extra workload, hiring will be done.

# w__PIF Product, Inventory and Facilities

## Facilities and Equipment

Workshop and maintenance tools: Most likely supplied through sub-contractor – thereby no need for own facilities. Eventual question of establishing own workshop will be considered if raised.

Office localities: Rented.
Equipment for offices, IT hardware: No need for investment during startup month (free rental from the owners the first 6 months). Afterwards purchase at need.

# x__Doc Document Management

## Documentation folders- and file- name conventions

Product documentation will be stored in a structure, which will make applying ISO 9001 standard certification less challenging at a later stage.